Vendor Management System (VMS)

Post-Hackathon Expansion & Implementation Roadmap

A dependency-ordered plan to evolve the Workday two-day hackathon MVP into a portfolio-grade contingent workforce, time approval, billing and payment platform.

| Prepared | 5 September 2026 |
| --- | --- |
| Source basis | Uploaded workday-master code ZIP + embedded Vendor Management.pdf + consolidated code-review report + prior Workday VMS decisions |
| Current stack | React 19 / Vite / Tailwind + Node.js / Express + MySQL (mysql2, hand-written repositories) |
| Planning rule | No filler features; preserve strong transaction/idempotency patterns and add only workflow, trust, scalability or business-value capability. |

# 1. Executive Direction

The current repository is already more than a CRUD hackathon app. It contains a working three-role staffing -> allocation -> daily timesheet -> approval -> milestone -> billing -> invoice flow with unusually careful transaction boundaries, row locks, idempotency and immutable financial snapshots. The expansion plan below deliberately preserves those strengths while correcting the biggest product gaps: incomplete approval context, weak contractor/client lifecycle, global vendor/project visibility, no compliance or date-based availability, invoice ownership semantics, missing payment tracking, and production hardening.

Target product: A vendor management platform that manages contingent-worker demand, candidate sourcing, compliance, assignment, approved work, billing eligibility, client invoice approval, payment tracking and offboarding.

Core pillars: Staffing -> Compliance -> Assignment -> Time & Approval -> Billing -> Invoice -> Payment -> Audit/Reporting.

Implementation philosophy: Improve the existing modular monolith; do not restart it. Every new feature must fit the current role, ownership, transaction and repository patterns.

# 2. Verified Current-State Baseline

| Area | Verified baseline |
| --- | --- |
| Roles | VENDOR, CONTRACTOR, PM in one `users` table; Contractor self-signup disabled. |
| Client model | PM is linked to `client_companies` via `project_managers`; company is derived at project read time. |
| Projects | PM creates projects with date range, requirements and expected_hours; status ACTIVE/COMPLETED/ON_HOLD. |
| Contractors | Vendor creates/owns contractors; ACTIVE/INACTIVE, one primary skill, hourly_rate. |
| Assignment | Vendor directly fills requirement slots atomically; one active assignment per contractor via DB generated unique key; PM later sets allocated_hours. |
| Timesheets | Contractor logs one row per day; PENDING/APPROVED/REJECTED; rejected row can be edited/resubmitted; no rejection reason. |
| Milestones | Project-wide approved-hours thresholds; per-contractor milestone_billings snapshot approved hours/rate/amount. |
| Invoices | Automatically created from milestone_billings; current manual review belongs to Vendor; PM is read-only. |
| Dashboards | Vendor, PM and Contractor aggregated dashboards exist. |
| Engineering strengths | Transactions, row locking, deterministic lock order, ownership scoping, idempotency, immutable billing snapshots and honest migrations. |
| Engineering gaps | No formal test runner/CI, no pagination, no rate limiting/refresh/reset, no audit table, no structured logging/API docs. |
| Spec gaps | Rejection comments, client management, document verification, date-based availability, project budget, invoice number/tax/PDF and audit logging are missing. |

# 3. Non-Negotiable Engineering Principles

Preserve the current layered structure: validator -> controller -> service -> repository -> MySQL.

Keep explicit transactions and SELECT ... FOR UPDATE on state-changing operations where race safety matters.

Use database constraints/unique keys as the final concurrency guarantee; service pre-checks are for friendly errors only.

Keep user/role identity derived from authenticated session/JWT; never trust vendor_id, pm_id, contractor_id ownership from request bodies.

Continue the identical-404 pattern for cross-tenant resource probes where existence leakage matters.

Financial and rate values that affect history must be snapshotted once and never recalculated from mutable master data.

Prefer derived status/count metrics over stored duplicates when they can be computed reliably from authoritative records.

Keep side effects such as notifications outside the transaction that commits the business mutation, unless the side effect itself is the durable record.

Do not rewrite to microservices/Kubernetes/AI without a business requirement; the current modular monolith is appropriate.

Every module exits only after manual E2E, automated tests, a short audit, documentation, commit and push.

# 4. Definition of Done for Every Module

1) Re-read the exact existing files/migrations that the module touches and write the intended invariant before coding.

2) Add versioned, idempotent MySQL migration(s) first; document any legacy-data limitation instead of fabricating history.

3) Implement repository -> service -> validator -> controller/route changes with ownership checks and transaction boundaries.

4) Implement the matching React service/page/component flow and explicit loading/empty/error states.

5) Manually test the role-to-role workflow end-to-end with both happy paths and abuse/edge cases.

6) Add/extend automated integration and frontend tests, including concurrency where state races matter.

7) Run a short audit: architecture, data integrity, authorization, security, concurrency/idempotency, backward compatibility and module integration.

8) Update README/API/CHANGELOG/ADR as needed, then commit and push that module before starting the next one.

# 5. Dependency-Ordered Roadmap at a Glance

| ID | Phase | Priority | Module | Deps | Effort | Primary outcome |
| --- | --- | --- | --- | --- | --- | --- |
| M00 | PA - Preserve & harden | P0 | Freeze Hackathon Baseline & Repository Governance | None | S | Preserve the two-day hackathon result as a verifiable baseline, then make every post-hackathon change traceable and deliberate. |
| M01 | PA - Preserve & harden | P0 | Automated Regression Suite & CI | M00 | M | Turn the current ad-hoc live-server scripts into a repeatable safety net before changing business workflows. |
| M02 | PA - Preserve & harden | P0 | Authentication, Session & Account Security Hardening | M01 | M | Replace hackathon-grade authentication with a production-shaped session and account-recovery design. |
| M03 | PA - Preserve & harden | P0 | Structured Logging, Error Contracts & Operational Health | M01 | S-M | Make failures diagnosable without exposing internals to users. |
| M04 | PA - Preserve & harden | P0 | Transactional Audit Logging Foundation | M01,M03 | M | Create a real who-did-what-when trail for business-critical state changes. |
| M05 | PA - Preserve & harden | P0 | API Scalability, Search/Filtering & API Documentation | M01,M03 | M | Make list endpoints scale beyond demo data and make the API contract explicit. |
| M06 | PB - Workforce operations | P1 | Timesheet Workflow Completion | M01,M04,M05 | L | Complete the contractor -> submit -> PM review -> reject with reason -> correct -> resubmit workflow while preserving daily-row accuracy. |
| M07 | PB - Workforce operations | P1 | Contractor Profile & Multi-Skill Model | M01,M05 | L | Move from one hard-coded skill enum to a credible contractor profile used by staffing decisions. |
| M08 | PB - Workforce operations | P1 | Contractor Document Verification & Compliance Gate | M04,M07 | L | Implement document upload/review and prevent unverified contractors from being staffed. |
| M09 | PB - Workforce operations | P1 | Client Management, Vendor-Client Relationships & Project Visibility | M02,M04,M05 | L | Turn client companies into an explicit business relationship and stop every vendor from seeing/staffing every project. |
| M10 | PB - Workforce operations | P1 | Project, Requirement, Budget & Time-Policy Lifecycle | M04,M09 | L | Allow projects and staffing requirements to evolve safely after creation and add the missing commercial/time-policy fields. |
| M11 | PB - Workforce operations | P1 | Contractor Availability & Date-Based Assignment Lifecycle | M07,M08,M10 | L | Replace the global one-ACTIVE-assignment rule with date-aware availability and controlled individual release. |
| M12 | PB - Workforce operations | P1 | Candidate Submission -> PM Acceptance Workflow | M09,M11 | L | Replace direct vendor assignment with a realistic propose-review-accept staffing flow. |
| M13 | PB - Workforce operations | P1 | Staffing Pipeline, Approval SLA & Escalation | M12,M10 | M | Turn candidate records into operational staffing visibility and highlight items waiting too long. |
| M14 | PB - Workforce operations | P1 | In-App Notifications & Preferences | M06,M12,M13 | M | Notify the right role when another role creates work that needs attention. |
| M15 | PC - Commercial lifecycle | P1 | Rate Cards, Assignment Rate Snapshots & Rate History | M09,M11 | L | Separate commercial client bill rates from contractor cost/default rates and make rate changes historically safe. |
| M16 | PC - Commercial lifecycle | P1 | Milestone Management Enhancement | M06,M10,M15 | M | Keep the proven project-wide hours trigger while making milestones understandable and operationally manageable. |
| M17 | PC - Commercial lifecycle | P1 | Invoice Lifecycle Redesign: Billing Queue -> Vendor Draft -> Client Approval | M09,M15,M16,M01 | XL | Correct the commercial ownership model: milestones create billing eligibility; Vendor creates/submits an invoice; Client/PM approves or rejects it. |
| M18 | PC - Commercial lifecycle | P1 | Invoice Numbers, Line Items, Tax & PDF Document | M17 | L | Make an approved/submitted invoice a real business document rather than a JSON row. |
| M19 | PC - Commercial lifecycle | P1 | Payment & Outstanding Tracking | M17,M18 | M | Separate client approval from actual payment and expose outstanding/overdue money. |
| M20 | PC - Commercial lifecycle | P2 | Business Dashboards, Financial Health & CSV Exports | M05,M10,M13,M15,M19 | L | Make dashboards reflect the full workforce/commercial lifecycle with precise terminology and exportable operational data. |
| M21 | PD - Portfolio-grade operations | P2 | Contractor Offboarding, History & Project Close Safeguards | M11,M19,M04 | M | Close assignments/projects cleanly without losing historical workforce or billing records. |
| M22 | PD - Portfolio-grade operations | P2 | Production Deployment, Backup, Security & Demo Environment | M01,M02,M03,M20 | L | Make the expanded system reproducible and demonstrable outside the development machine. |
| M23 | PD - Portfolio-grade operations | P2 | Final Architecture Audit, Release & Internship Story | M00-M22 | M | Validate that the expanded platform is coherent, tested and explainable, then cut a portfolio release. |

# 6. Suggested Release Milestones

| Release | Modules | Meaning |
| --- | --- | --- |
| R0 / v1.0-hackathon | M00 | Frozen historical baseline of the two-day submission. |
| R1 / v1.1-foundation | M01-M05 | Tests, CI, security, logs, audit foundation, pagination and API docs. |
| R2 / v2.0-workforce | M06-M14 | Complete time workflow, multi-skill/compliance, client/vendor scope, project/assignment lifecycle, candidate pipeline, SLA and notifications. |
| R3 / v3.0-commercial | M15-M20 | Rate cards, milestone metadata, correct invoice lifecycle, real invoice documents, payment tracking, financial dashboards and exports. |
| R4 / v4.0-portfolio | M21-M23 | Offboarding, deployment, recovery, end-to-end validation and internship-ready release. |

# 7. Detailed Module-by-Module Implementation Plan

## M00 - Freeze Hackathon Baseline & Repository Governance

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase A - Preserve & harden | P0 | None | S |

Objective: Preserve the two-day hackathon result as a verifiable baseline, then make every post-hackathon change traceable and deliberate.

Business value: Protects the truth of what was built during the hackathon, makes later growth demonstrable in Git history, and prevents a rewrite from erasing the strongest existing engineering decisions.

Current code evidence / starting point

README.md still documents only Module 1

backend/src/migrations/001...016 show the actual incremental history

backend/e2e_test.js is explicitly superseded while mvp_fix_test.js preserves a real billing regression

Implementation work

| Layer | Implementation |
| --- | --- |
| Repository | Create Git tag/release `v1.0-hackathon` at the exact hackathon-complete commit; do not mix later refactors into that baseline. |
| Documentation | Rewrite root README as current-system documentation: roles, architecture, setup, implemented end-to-end workflow, demo accounts/data, and module map. |
| Documentation | Add `ARCHITECTURE.md`, `DATABASE.md`, `API.md`, `CHANGELOG.md`, `ROADMAP.md`, and a short ADR folder for major decisions. |
| Governance | Document invariants to preserve: JWT-derived identity, role-scoped routes, ownership checks in SQL, identical 404 for cross-tenant probes, explicit transactions/row locks, DB uniqueness as concurrency backstop, immutable billing snapshots, post-commit side effects. |
| Cleanup | Mark or remove obsolete verification-only routes/files only after equivalent real tests exist; retain historical notes where they explain superseded behavior. |
| Workflow | Adopt the permanent cycle: implement -> manual E2E -> short architecture/security audit -> automated tests -> commit/push -> next module. |

Acceptance criteria

Hackathon baseline is tagged and reproducible.

A new developer can understand the current system from README/architecture docs without reading every source file.

Every future module has an explicit changelog entry and commit boundary.

Scope guard: Do not migrate from raw mysql2 to an ORM just to match the original spec; the current repository/transaction model is a strength.

## M01 - Automated Regression Suite & CI

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase A - Preserve & harden | P0 | M00 | M |

Objective: Turn the current ad-hoc live-server scripts into a repeatable safety net before changing business workflows.

Business value: The project has already had a real milestone-billing bug. Automated regression coverage is the highest-leverage protection against reintroducing financial and concurrency defects.

Current code evidence / starting point

backend/mvp_fix_test.js

backend/eligible_contractor_release_test.js

backend/e2e_test.js

backend/package.json has no test framework or CI script

Implementation work

| Layer | Implementation |
| --- | --- |
| Backend | Add Jest + Supertest (or equivalent) and an isolated `vms_test` database configuration that refuses to run against a non-test DB. |
| Database | Run migrations automatically for tests; provide deterministic seed/factory helpers instead of relying on a manually prepared live database. |
| Regression | Port existing scenarios: RBAC/ownership, atomic assignment, no overstaffing, active-assignment conflict/release, PM allocation caps, daily timesheet uniqueness, rejected edit/resubmit, milestone trigger, per-contractor billing contribution, duplicate invoice protection. |
| Concurrency | Add tests that run simultaneous assignment/review/invoice operations and assert only one valid winner where uniqueness/conditional transitions apply. |
| Frontend | Add Vitest/React Testing Library for role routing, critical forms, rejection reason visibility, assignment state, timesheet state, and invoice state as modules evolve. |
| CI | Add GitHub Actions: install -> lint -> backend tests -> MySQL integration tests -> frontend tests -> production build. |
| Quality | Set a practical coverage floor for core services/repositories rather than chasing 100%; make failing tests block merges. |

Acceptance criteria

`npm test` runs without manually starting the API.

CI creates an isolated MySQL service and passes from a clean checkout.

The known milestone billing regression is permanently covered.

A concurrency race cannot silently pass as two successful mutations.

Scope guard: Do not delete the historical scripts until their business scenarios are represented in the automated suite.

## M02 - Authentication, Session & Account Security Hardening

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase A - Preserve & harden | P0 | M01 | M |

Objective: Replace hackathon-grade authentication with a production-shaped session and account-recovery design.

Business value: Protects vendor, client and contractor accounts that control staffing, timesheets and money; removes brute-force and long-lived bearer-token weaknesses.

Current code evidence / starting point

backend/src/routes/authRoutes.js exposes signup/login/me only

backend/src/services/authService.js issues one JWT

frontend/src/utils/tokenStorage.js stores the token client-side

backend/src/app.js has CORS + express.json but no rate limiter/security headers

Implementation work

| Layer | Implementation |
| --- | --- |
| Security | Add `helmet`, strict CORS allowlist by environment, request body limits, auth-specific rate limiting and progressive account lockout/backoff. |
| Sessions | Move to short-lived access tokens plus refresh/session records with rotation, revocation and logout-all; prefer an HttpOnly Secure SameSite refresh cookie rather than a long-lived localStorage bearer token. |
| Recovery | Implement forgot-password/reset-password using single-use hashed reset tokens with expiry; enforce the same password policy as signup. |
| Contractor onboarding | Replace vendor-chosen permanent passwords with invitation/first-login password setup. Keep a temporary compatibility path only while migrating seed/demo users. |
| Validation | Reject unknown auth fields; normalize email consistently; keep generic login/recovery responses that do not reveal account existence. |
| Frontend | Add session restoration, expired-session handling, password setup/reset screens, logout-all entry point, and clear unauthorized vs expired states. |
| Tests | Cover brute-force limits, token rotation/reuse rejection, logout revocation, reset-token expiry/reuse, and contractor invitation acceptance. |

Acceptance criteria

Repeated failed logins are rate-limited/locked safely.

A stolen/expired access token can be revoked via the session model.

Forgot-password works without leaking whether an email exists.

Vendor-created contractors set their own password on first login.

Scope guard: Do not add social login/SSO yet; it adds integration breadth without improving the core VMS workflow.

## M03 - Structured Logging, Error Contracts & Operational Health

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase A - Preserve & harden | P0 | M01 | S-M |

Objective: Make failures diagnosable without exposing internals to users.

Business value: When a staffing, approval or billing operation fails, developers need to trace one request across controller/service/repository boundaries and know whether the transaction committed.

Current code evidence / starting point

backend/src/server.js and services use console.log/console.error

backend/src/middleware/errorHandler.js is the central error boundary

/api/health currently returns only a simple ok response

Implementation work

| Layer | Implementation |
| --- | --- |
| Logging | Introduce structured JSON logs with request_id/correlation_id, route, actor user id/role, status, duration and stable error code; redact passwords/tokens/document data. |
| Middleware | Generate/accept a request ID at ingress and return it in response headers/errors. |
| Errors | Standardize API errors as `{code,message,details?,request_id}`; map DB duplicate/constraint failures to stable domain codes. |
| Health | Split liveness/readiness semantics: process live, DB ready, optional dependency status. |
| Metrics | At minimum record counts/latency for auth failures, assignment conflicts, timesheet reviews, billing triggers and invoice transitions. |
| Tests | Assert no stack traces/secrets reach production responses and request IDs appear consistently. |

Acceptance criteria

A production error can be traced by request ID.

Client responses use stable domain error codes.

Logs contain no raw passwords/JWTs/document contents.

Scope guard: Do not introduce a full distributed tracing stack before the app actually has multiple services.

## M04 - Transactional Audit Logging Foundation

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase A - Preserve & harden | P0 | M01,M03 | M |

Objective: Create a real who-did-what-when trail for business-critical state changes.

Business value: Hours, contractor assignment, rates and invoices are dispute-sensitive. An immutable audit trail is core product value, not decorative logging.

Current code evidence / starting point

No audit table exists in migrations 001-016

reviewed_by/reviewed_at exist only on selected timesheet/invoice rows

recent dashboard activity is reconstructed from operational tables rather than a durable event trail

Implementation work

| Layer | Implementation |
| --- | --- |
| Database | Add `audit_log(id, actor_user_id, actor_role, action, entity_type, entity_id, before_json, after_json, request_id, created_at)` with indexes on entity and actor/time. |
| Backend | Add `auditRepository`/`auditService`; writes must accept the caller transaction connection so the business mutation and audit record commit/rollback together. |
| Coverage | Instrument assignment create/release/allocation, project/requirement changes, timesheet submit/edit/review, document verification, candidate decisions, rate changes, milestone changes, invoice transitions and payment records as those modules ship. |
| Security | Redact secrets and large binary/document content; audit references metadata/IDs only. |
| Frontend | Add an entity-level timeline drawer later for authorized Vendor/PM users; do not expose cross-tenant audit entries. |
| Tests | Prove rollback removes the audit row, successful mutation creates exactly one audit record, and before/after payloads match the committed state. |

Acceptance criteria

Every critical mutation has an audit record with actor and timestamp.

Audit writes are transactionally consistent with the business change.

Cross-tenant users cannot query another tenant/project audit history.

Scope guard: Audit log is append-only through application APIs; do not add general edit/delete endpoints.

## M05 - API Scalability, Search/Filtering & API Documentation

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase A - Preserve & harden | P0 | M01,M03 | M |

Objective: Make list endpoints scale beyond demo data and make the API contract explicit.

Business value: Vendors and PMs will accumulate contractors, projects, timesheets and invoices quickly; unbounded lists become slow and unusable.

Current code evidence / starting point

vendor/pm/contractor list services return complete result sets

invoiceRepository.listForVendor/listForPm are unpaginated

No OpenAPI/Swagger or checked-in Postman collection exists

Implementation work

| Layer | Implementation |
| --- | --- |
| API | Adopt consistent query parameters: `page`, `pageSize`, `sort`, `order`, plus domain filters. Return `{items,page,page_size,total,total_pages}`. |
| Database | Add/verify composite indexes supporting vendor+status/skill, project+status/date, timesheet+project/status/date, invoice+vendor/status/date and candidate pipeline later. |
| Search | Contractors: name/email/skill/status; projects: name/client/status/date; timesheets: project/contractor/status/date; invoices: project/status/date/number when introduced. |
| Backend | Move filtering/pagination into repository SQL; never fetch-all then filter in JavaScript. |
| Frontend | Reusable table/list filter bar, debounced text search, URL-synced filters, empty/loading/error states and pagination controls. |
| Docs | Add OpenAPI specification and generated/checked API examples for every route; document auth requirements and error codes. |
| Tests | Verify pagination totals, filter combinations, stable sort, authorization scoping and index-friendly query shapes. |

Acceptance criteria

No main list endpoint is unbounded.

Filters remain tenant-scoped in SQL.

API documentation matches implemented routes and payloads.

Scope guard: Do not create a generic query-builder abstraction that obscures SQL ownership rules; keep repository queries explicit.

## M06 - Timesheet Workflow Completion

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase B - Workforce operations | P1 | M01,M04,M05 | L |

Objective: Complete the contractor -> submit -> PM review -> reject with reason -> correct -> resubmit workflow while preserving daily-row accuracy.

Business value: This closes the clearest original-spec gap and makes time approval operational rather than a set of isolated daily status flips.

Current code evidence / starting point

timesheets are daily rows after migration 013

current status is PENDING/APPROVED/REJECTED

pmTimesheetValidators accepts only bare status; no rejection_reason column

frontend already groups daily rows into weeks via weekGrouping.js

Implementation work

| Layer | Implementation |
| --- | --- |
| Database | Add `description`, `rejection_reason`, explicit `submitted_at`; migrate status enum to `DRAFT,SUBMITTED,APPROVED,REJECTED` and map existing PENDING -> SUBMITTED. |
| Contractor API | Allow save/edit DRAFT entries; add submit-week/submit-selected action that atomically transitions owned DRAFT/REJECTED rows to SUBMITTED after validation. |
| PM API | List SUBMITTED rows; require non-blank rejection reason for REJECTED; add bulk approve/reject for selected entries with deterministic lock ordering by timesheet id. |
| Business rules | Keep project/date/allocation validation server-side; APPROVED rows immutable; rejected rows editable by owner; resubmission clears prior review fields while preserving audit history. |
| Policies | Retain current 24h/day ceiling initially; add hooks for project-specific daily/weekly/weekend/backdate policies in M10 rather than hard-coding a universal 40h week. |
| Frontend | Weekly timesheet workspace: day rows, descriptions, draft state, submit-week action, rejection reason banner, edit/resubmit path, PM bulk review table. |
| Billing integration | Milestone evaluation runs only after APPROVED transitions; draft/submitted/rejected hours never become billable. |
| Tests | State-transition matrix, rejection reason required, weekly submit ownership, duplicate date, allocation capacity with DRAFT/SUBMITTED reservations, bulk review race safety, resubmission audit. |

Acceptance criteria

Contractor can save a week as draft and explicitly submit it.

PM rejection always explains why.

Contractor can correct and resubmit only rejected work.

Only approved hours affect milestone/billing.

Scope guard: Do not replace the daily timesheet table with an opaque weekly total; daily entries are needed for auditability and policy validation.

## M07 - Contractor Profile & Multi-Skill Model

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase B - Workforce operations | P1 | M01,M05 | L |

Objective: Move from one hard-coded skill enum to a credible contractor profile used by staffing decisions.

Business value: Real contractors can have multiple relevant skills and experience; single-skill matching creates false shortages and weak candidate context.

Current code evidence / starting point

migration 005 adds a single nullable contractors.skill enum

contractor profile route only reads/updates the primary skill

Vendor contractor view exposes name/email/rate/status/skill only

Implementation work

| Layer | Implementation |
| --- | --- |
| Database | Add `skills` catalog and `contractor_skills(contractor_id, skill_id, proficiency, years_experience, is_primary)`; backfill current FRONTEND/BACKEND/QA/DEVOPS/DATA values. |
| Migration | Add `skill_id` to project requirements, backfill from existing enum, update queries, then drop/retire enum columns only after parity tests. |
| Profile | Add phone, headline/role, total experience years and optional notes; keep only business-relevant fields. |
| Backend | Repositories/services for skill catalog and contractor skill CRUD; vendor can manage profile fields, contractor can maintain allowed self-service fields based on a documented ownership matrix. |
| Matching | Eligible-contractor queries match any verified contractor skill rather than one equality field; primary skill is presentation only. |
| Frontend | Contractor detail/profile with skill chips, proficiency, experience; vendor filters by multiple skills. |
| Tests | Backfill parity, duplicate skill prevention, ownership, skill add/remove effect on future eligibility only. |

Acceptance criteria

A contractor can hold multiple skills with proficiency/experience.

Existing requirements continue matching after migration.

Changing skills never rewrites historical assignment/billing records.

Scope guard: Do not add AI skill inference or resume scoring; skills are explicit user-managed business data.

## M08 - Contractor Document Verification & Compliance Gate

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase B - Workforce operations | P1 | M04,M07 | L |

Objective: Implement document upload/review and prevent unverified contractors from being staffed.

Business value: Directly replaces manual document verification from the original problem statement and prevents assigning workers who have not passed required compliance checks.

Current code evidence / starting point

Original spec requires contractor documents and PENDING/VERIFIED/REJECTED status

No contractor_documents table or upload code exists

vendorAssignmentService currently checks ACTIVE + skill + active-assignment conflict only

Implementation work

| Layer | Implementation |
| --- | --- |
| Database | Add `contractor_documents` with type, storage key/url, status PENDING/VERIFIED/REJECTED/EXPIRED, expiry_date, verified_by, verified_at, rejection_reason, timestamps. |
| Policy | Define a small required-document catalog (e.g. ID, PAN/tax, qualification/experience as configured) and derive overall contractor compliance status from required docs. |
| Storage | Create a storage abstraction; local/dev driver for portfolio use and object-storage compatible interface for production. Persist metadata, not binaries, in MySQL. |
| Security | Validate extension/MIME/content signature, size limits and authorization; use signed/authorized downloads, never public raw paths. |
| Backend | Vendor uploads/manages docs; authorized PM/client may view verification summary but not unrelated vendor private documents. Verification action writes audit record. |
| Eligibility | Assignment/candidate eligibility rejects contractors whose required compliance status is not VERIFIED or whose required document expires before/during assignment dates. |
| Frontend | Compliance checklist, upload status, rejection reason, expiry warnings, verification queue. |
| Tests | Unauthorized file access, invalid files, status transitions, expiry gating and assignment rejection until verified. |

Acceptance criteria

Unverified contractor cannot be assigned/accepted.

Verification decision is auditable and rejection reason is visible.

Expired mandatory documents remove future eligibility without deleting history.

Scope guard: Do not implement OCR/AI document verification initially; human verification with explicit status is the correct first version.

## M09 - Client Management, Vendor-Client Relationships & Project Visibility

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase B - Workforce operations | P1 | M02,M04,M05 | L |

Objective: Turn client companies into an explicit business relationship and stop every vendor from seeing/staffing every project.

Business value: This is both a real client-management feature and a multi-tenant boundary. In a real VMS, a vendor should only see projects they are authorized to supply.

Current code evidence / starting point

migrations 009/010 create client_companies + project_managers

authService auto-links PM signup to a company name

vendor project workflow currently has no vendor-project/client relationship and intentionally allowed any Vendor to staff any project in the MVP

Implementation work

| Layer | Implementation |
| --- | --- |
| Database | Add `client_vendor_relationships(client_company_id,vendor_id,status,invited_by,accepted_at,...)` and `project_vendors(project_id,vendor_id,status,...)` for project-level sourcing access. |
| Onboarding | Stop unrestricted company-name claiming: new PM membership should require an invitation/verified company membership flow once a company exists; preserve a controlled first-company bootstrap path for demo/admin setup. |
| PM flow | PM can invite/select connected vendor(s) for a project; revoke future sourcing without deleting historical assignments. |
| Vendor flow | Vendor Clients page shows connected companies, PM contacts, active projects, open requirements, deployed contractors and invoice/payment summary once available. |
| Authorization | Vendor `/projects`, requirement and candidate queries must join through active `project_vendors`; unauthorized project IDs return the same 404 pattern used elsewhere. |
| Frontend | Client directory/detail pages for Vendor; vendor access management within PM project view. |
| Tests | Two vendors/two clients matrix proving no cross-project visibility or staffing outside an active relationship. |

Acceptance criteria

Vendor sees only authorized client/project demand.

PM can connect/remove a vendor from future sourcing.

Vendor has a real client-management view without turning the project into a generic CRM.

Scope guard: Do not add a broad CRM pipeline, sales leads, marketing contacts or unrelated account-management features.

## M10 - Project, Requirement, Budget & Time-Policy Lifecycle

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase B - Workforce operations | P1 | M04,M09 | L |

Objective: Allow projects and staffing requirements to evolve safely after creation and add the missing commercial/time-policy fields.

Business value: Real projects change dates, budget and staffing demand. Safe edits are more valuable than forcing users to recreate projects and lose history.

Current code evidence / starting point

projects currently have dates/status/expected_hours but no budget/currency

no general project edit endpoint exists

requirements are created at project creation and have no lifecycle/update endpoint

projects.status already has ACTIVE/COMPLETED/ON_HOLD

Implementation work

| Layer | Implementation |
| --- | --- |
| Database | Add `budget DECIMAL`, `currency CHAR(3)`, optional `max_hours_per_day`, `max_hours_per_week`, `allow_weekend`, `backdate_limit_days`; add requirement `status OPEN/CLOSED` and optional description. |
| Project API | Add controlled PATCH for name/description/dates/budget/expected_hours/time policies/status; validate against committed data. |
| Safety | Cannot reduce expected_hours below allocated or approved hours; cannot move dates so existing assignments/timesheets fall outside; cannot complete while there are submitted timesheets or unresolved billing eligibility without an explicit resolution path. |
| Requirement API | Increase/decrease required_count, close/reopen requirement. Required count cannot drop below already accepted/assigned contractors; do not delete historical requirements. |
| Status | Define explicit transitions ACTIVE <-> ON_HOLD, ACTIVE/ON_HOLD -> COMPLETED, ACTIVE/ON_HOLD -> CANCELLED (new), with side effects documented. |
| Timesheet integration | M06 validation reads project-specific policy values; ON_HOLD/CANCELLED/COMPLETED block new submissions. |
| Frontend | Project settings/edit drawer, requirement editor, budget + policy cards, clear blocked-edit reasons. |
| Tests | Every invalid date/hours/budget transition, requirement decrease, status transition and existing-data safeguard. |

Acceptance criteria

Project can be edited without corrupting assignments/timesheets.

Budget and currency exist and are available to reporting.

Requirements can be managed after creation with safe lower bounds.

Scope guard: Do not allow destructive project deletion once business records exist; use lifecycle states and retain history.

## M11 - Contractor Availability & Date-Based Assignment Lifecycle

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase B - Workforce operations | P1 | M07,M08,M10 | L |

Objective: Replace the global one-ACTIVE-assignment rule with date-aware availability and controlled individual release.

Business value: A contractor should be able to finish one project and be pre-booked for another without overlap; vendors need to know actual future availability.

Current code evidence / starting point

migration 016 uses active_contractor_key UNIQUE to permit one ACTIVE assignment at a time

project_assignments has assigned_date but no assignment start/end range

project completion releases all active assignments; no individual release route exists

Implementation work

| Layer | Implementation |
| --- | --- |
| Database | Add assignment `start_date,end_date,actual_end_date,release_reason,rate_card_id/rate snapshot later`; add `contractor_unavailability(contractor_id,start_date,end_date,reason,status)`. |
| Migration | Remove the generated one-active-assignment uniqueness only after a transactionally safe overlap query/locking strategy and tests exist. |
| Conflict rule | Before candidate acceptance/assignment, reject any date overlap with another non-released assignment; lock contractor + relevant assignment range inside the transaction. |
| Availability | Vendor/contractor can record planned unavailable ranges; eligibility rejects overlapping unavailability. |
| Release | Add authorized individual release with actual last working date and reason; historical assignment stays intact. Release frees future eligibility. |
| PM allocation | Allocated hours remain project-specific; validate allocation against assignment dates and project capacity. |
| Frontend | Availability calendar/list, assignment dates, release action, conflict explanation and upcoming assignment display. |
| Tests | Boundary dates (touching vs overlapping), concurrent acceptance, release/reassign, unavailability conflicts, project completion releasing remaining active assignments. |

Acceptance criteria

Contractor can hold sequential future assignments without overlap.

Overlapping assignments are rejected race-safely.

One contractor can be released without completing the project.

Scope guard: Do not support fractional overlapping allocations until there is a validated business need; first make no-overlap date scheduling correct.

## M12 - Candidate Submission -> PM Acceptance Workflow

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase B - Workforce operations | P1 | M09,M11 | L |

Objective: Replace direct vendor assignment with a realistic propose-review-accept staffing flow.

Business value: Separates vendor sourcing from client decision-making and makes requirement fulfillment defensible, reviewable and auditable.

Current code evidence / starting point

Current vendor route POST .../assign directly creates assignments

Original workflow has vendor managing contractors and client validating work; a real VMS normally distinguishes candidate proposal from assignment

Implementation work

| Layer | Implementation |
| --- | --- |
| Database | Add `candidate_submissions` with project, requirement, contractor, vendor, proposed dates/rate, status SUBMITTED/SHORTLISTED/ACCEPTED/REJECTED/WITHDRAWN, vendor_note, pm_note, timestamps/reviewer. |
| Vendor API | Submit eligible contractor to an authorized requirement; withdraw only before acceptance; prevent duplicate active submission for same contractor+requirement. |
| PM API | Review candidate, shortlist, accept or reject with reason. Acceptance runs in one transaction and rechecks project/vendor access, open requirement capacity, compliance, skill, date availability and conflicts. |
| Assignment | Only ACCEPTED candidate creates the project_assignment row; retire direct vendor assignment from normal UI after migration. |
| Rate | Snapshot proposed/selected assignment rate or rate-card reference at acceptance once M15 is available; until then preserve current hourly_rate behavior with explicit migration note. |
| Frontend | Vendor requirement candidate picker + submission status; PM candidate queue/detail + accept/reject; contractor sees assignment only after acceptance. |
| Audit | Every submission/status transition is logged. |
| Tests | Double-submit, two PM acceptance races on last slot, compliance expiry between submit/accept, vendor-project access revocation, withdrawal and rejection. |

Acceptance criteria

Vendor cannot directly place a worker into a client project.

PM acceptance is the only normal path that creates an assignment.

Last-slot and overlap races cannot over-assign.

Scope guard: Do not add algorithmic candidate ranking; filters and explicit business criteria are sufficient.

## M13 - Staffing Pipeline, Approval SLA & Escalation

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase B - Workforce operations | P1 | M12,M10 | M |

Objective: Turn candidate records into operational staffing visibility and highlight items waiting too long.

Business value: The real pain is not just “pending”; it is knowing where staffing is blocked and what has breached an agreed response time.

Current code evidence / starting point

Current requirement view mainly shows required_count vs assigned_count

Dashboards already compute derived staffing progress but no candidate funnel/SLA exists

Implementation work

| Layer | Implementation |
| --- | --- |
| Derived metrics | For each requirement derive available/submitted/shortlisted/accepted/assigned/open counts; do not store counts that can drift. |
| SLA policy | Add project/client setting for candidate_response_sla_hours and later reuse a generic approval SLA model for timesheets/invoices. |
| Status | Compute `due_at`/breach at read time from submitted_at + policy; optionally persist escalation acknowledgement, not the derived breach itself. |
| Dashboard | Vendor sees requirements with stalled submissions; PM sees oldest candidate reviews and open demand. |
| Filters | By client/project/skill/status/SLA breached. |
| Tests | Correct funnel counts under rejection/withdrawal/acceptance, SLA timezone boundaries and access scoping. |

Acceptance criteria

One screen answers how many positions are still open and where candidates are stuck.

SLA breach is based on explicit policy/time, not a fabricated status.

Scope guard: Do not create performance scores from SLA counts; report the operational facts only.

## M14 - In-App Notifications & Preferences

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase B - Workforce operations | P1 | M06,M12,M13 | M |

Objective: Notify the right role when another role creates work that needs attention.

Business value: This platform is a chain of handoffs. Without notifications, approvals still depend on manual checking and the system recreates the email/spreadsheet problem it was meant to replace.

Current code evidence / starting point

No notification model/service exists

Existing service design already uses post-commit hooks (e.g. milestone evaluation after timesheet approval) suitable for non-transactional side effects

Implementation work

| Layer | Implementation |
| --- | --- |
| Database | Add `notifications` and `notification_preferences` (event type, in-app enabled, email later, quiet hours optional later). |
| Backend | Create notification service called only after business commit; notification failure must never roll back staffing/timesheet/invoice state. |
| Events | Start with candidate submitted/accepted/rejected, assignment created/released, timesheet submitted/approved/rejected, document expiring, milestone met/billing eligible. Extend invoice/payment events in M17-M19. |
| Frontend | Bell/inbox, unread count, mark read/all read, deep links to relevant entity, per-event preference page. |
| Privacy | Keep messages generic enough for shared screens; do not include sensitive document content. |
| Reliability | For portfolio scale, persisted in-app notification rows are sufficient; add an outbox/worker only if deployment reliability later requires it. |
| Tests | No duplicate notification on retry/idempotent mutation, correct recipient role, deep-link authorization. |

Acceptance criteria

A user can see actionable state changes without manually polling every page.

Notification failure cannot undo a committed business transaction.

Users can disable non-critical event types.

Scope guard: Do not add push/email/SMS channels all at once; build one reliable in-app channel first.

## M15 - Rate Cards, Assignment Rate Snapshots & Rate History

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase C - Commercial lifecycle | P1 | M09,M11 | L |

Objective: Separate commercial client bill rates from contractor cost/default rates and make rate changes historically safe.

Business value: A real vendor needs client-specific rates and margin visibility; a contractor master rate alone cannot represent negotiated project pricing.

Current code evidence / starting point

contractors.hourly_rate is the only current rate source

milestone_billings snapshots hourly_rate and billing_amount immutably

Historical snapshot behavior is already a strong pattern to preserve

Implementation work

| Layer | Implementation |
| --- | --- |
| Database | Add `rate_cards(client_company_id,vendor_id,skill_id,effective_from,effective_to,bill_rate,cost_rate,currency,status)`; add assignment `bill_rate_snapshot,cost_rate_snapshot,currency,rate_card_id`. |
| Compatibility | Keep contractors.hourly_rate as a legacy/default rate initially; do not rewrite historical milestone_billings. |
| Resolution | At candidate acceptance/assignment, resolve an active rate card (or explicit approved override) and snapshot rates onto the assignment. |
| Rules | Rate changes affect future/new assignments or explicit future effective periods only; approved historical work always uses the assignment/billing snapshot. |
| Backend | Rate-card CRUD scoped to vendor+client relationship, effective-date overlap validation, audit every rate change. |
| Frontend | Vendor rate-card page by client/skill, effective dates, current/upcoming rates; PM can view agreed bill rate where authorized. |
| Tests | Effective-date boundary, overlapping rate-card rejection, historical snapshot immutability, currency consistency. |

Acceptance criteria

Same skill can have different rates for different clients/projects.

Historical billing never changes when a rate card changes.

Both bill rate and cost rate are available for later margin analytics.

Scope guard: Do not attempt payroll calculation; contractor cost rate is only a commercial input for project/vendor margin in this VMS.

## M16 - Milestone Management Enhancement

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase C - Commercial lifecycle | P1 | M06,M10,M15 | M |

Objective: Keep the proven project-wide hours trigger while making milestones understandable and operationally manageable.

Business value: Current hour thresholds work technically, but PMs need milestone context, due dates and visibility into whether billing eligibility was created.

Current code evidence / starting point

milestones are project-level after migration 016

current fields are mainly name, threshold_hours, status PENDING/MET

milestone_billings already provide per-contractor immutable contribution snapshots

Implementation work

| Layer | Implementation |
| --- | --- |
| Database | Add milestone description, sequence/order, due_date and optional status metadata needed for display; retain threshold_hours as the trigger source. |
| Lifecycle | Keep threshold evaluation deterministic from approved project hours. Expose PENDING/MET and derive billing/invoicing completeness from contribution records rather than duplicating financial truth. |
| Editing | Allow metadata edits while PENDING; threshold can only change if it does not invalidate already met/approved history. MET milestones become immutable except descriptive notes. |
| Frontend | Project milestone timeline with approved-hours progress, due date, contribution breakdown and billing eligibility state. |
| Billing | Continue creating per-contractor milestone_billings exactly once; use assignment rate snapshots from M15 for new billings. |
| Tests | Threshold edits, already-met immutability, multiple contractors, repeated evaluation idempotency, late-created milestone already below approved hours. |

Acceptance criteria

Milestones are understandable business checkpoints without weakening the current idempotent billing ledger.

Changing contractor/rate data later cannot alter a met milestone contribution.

Scope guard: Do not add fixed-amount milestone splitting across contractors until a precise allocation rule is defined; the current hours-based engine is defensible.

## M17 - Invoice Lifecycle Redesign: Billing Queue -> Vendor Draft -> Client Approval

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase C - Commercial lifecycle | P1 | M09,M15,M16,M01 | XL |

Objective: Correct the commercial ownership model: milestones create billing eligibility; Vendor creates/submits an invoice; Client/PM approves or rejects it.

Business value: The current Vendor approve/reject step is not a complete procure-to-pay workflow. This redesign makes invoice approval represent the client decision rather than vendor self-approval.

Current code evidence / starting point

invoiceService currently auto-generates one invoice per milestone_billing

vendorInvoiceService currently approves/rejects PENDING_REVIEW

PM invoice API is read-only

Original spec says Vendor generates invoice and Client views/validates it

Implementation work

| Layer | Implementation |
| --- | --- |
| Billing queue | Stop auto-generating invoices from milestoneService. Milestone billings become an “eligible to invoice” queue. |
| Database | Normalize invoice header + invoice items. Each item references one milestone_billing_id with UNIQUE constraint so a billing contribution can never be invoiced twice. |
| Grouping | A draft invoice may group only compatible eligible billings (same vendor, client company, project, currency; define milestone/billing-period rule explicitly). |
| Lifecycle | Use `DRAFT -> SUBMITTED -> APPROVED ¦ REJECTED ¦ CANCELLED`; keep payment state separate for M19. Rejected invoice can be revised/resubmitted under controlled version/history rules. |
| Vendor API | List un-invoiced billings, create draft, add/remove eligible items while DRAFT, submit invoice. Financial values come from immutable billings/rate snapshots, never client-provided totals. |
| PM API | List SUBMITTED invoices only for owned client projects; approve or reject with mandatory reason, race-safe row lock + conditional update. |
| Migration | Document mapping of current PENDING_REVIEW/APPROVED/AUTO_APPROVED/REJECTED demo rows; preserve old audit fields or migrate them into audit history. Do not pretend old vendor approval was client approval. |
| Frontend | Vendor billing queue/draft builder/submission; PM invoice review queue; clear lifecycle badges. |
| Notifications/Audit | Hook submission/review events into M14 and M04. |
| Tests | Double item claim, incompatible grouping, two client reviewers race, cross-tenant project access, reject/revise/resubmit, invoice totals equal item snapshots. |

Acceptance criteria

Milestone billing can exist without an invoice.

Vendor explicitly creates/submits invoice.

Only client-side PM can approve/reject submitted invoice.

One milestone billing contribution can appear on at most one invoice item.

Scope guard: Do not allow users to type invoice totals independently of line items; totals must be derived from immutable billable records plus explicit tax/adjustment rules.

## M18 - Invoice Numbers, Line Items, Tax & PDF Document

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase C - Commercial lifecycle | P1 | M17 | L |

Objective: Make an approved/submitted invoice a real business document rather than a JSON row.

Business value: Sequential identifiers, line items, tax and a printable PDF are what makes the billing module usable by finance teams and credible in a demo.

Current code evidence / starting point

Current invoice rows have auto-increment id + amount/status only

No invoice_number, invoice_items, tax fields or PDF generation exists

Original spec explicitly shows INV-2026-001, subtotal, tax and total

Implementation work

| Layer | Implementation |
| --- | --- |
| Numbering | Add immutable invoice_number generated from a vendor/year sequence under row lock, e.g. `INV-2026-000123`. |
| Line items | Each item shows contractor/role or skill, milestone/billing period, approved hours, bill rate and amount. Values come from milestone billing + assignment snapshot. |
| Tax | Add explicit tax rate/amount and optional adjustment lines; subtotal + tax + adjustments = total. Currency fixed per invoice. |
| Dates | Add invoice_date, submitted_at and due_date/payment_terms fields. |
| PDF | Generate a server-side PDF from stored invoice data, store it via the same storage abstraction, and provide authorized download. Regenerate only while DRAFT; freeze the submitted/approved document version. |
| Frontend | Invoice detail/preview, PDF download, print-friendly view. |
| Tests | Sequential number race, exact decimal math, item totals, tax rounding, immutable document after submission, unauthorized download. |

Acceptance criteria

Every submitted invoice has a human-readable immutable number.

PDF values exactly match database line items/totals.

Invoice can be handed to a finance user without explaining internal database IDs.

Scope guard: Do not integrate an accounting suite yet; first make exportable, correct invoice documents.

## M19 - Payment & Outstanding Tracking

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase C - Commercial lifecycle | P1 | M17,M18 | M |

Objective: Separate client approval from actual payment and expose outstanding/overdue money.

Business value: “Approved” is not “paid.” Vendors need to know what is due, partially paid and overdue.

Current code evidence / starting point

Current invoice status ends at vendor APPROVED/REJECTED

No payment table, paid amount, due date or outstanding calculation exists

Implementation work

| Layer | Implementation |
| --- | --- |
| Database | Add `payments(invoice_id,amount,paid_at,reference,method,notes,recorded_by,created_at)`; index invoice/date. |
| Business rules | Payment can be recorded only against an APPROVED invoice; sum(payments) cannot exceed invoice total unless explicit credit/adjustment functionality is added later. |
| Derived status | Compute UNPAID/PARTIALLY_PAID/PAID from payment sum; compute OVERDUE from due_date + outstanding > 0. Keep this separate from invoice approval lifecycle status. |
| Backend | Vendor records payment received; PM can view payment status for own projects. Every payment is audited. |
| Frontend | Payment history, record-payment modal, outstanding amount, aging buckets and overdue indicators. |
| Notifications | Due-soon/overdue notifications can be added through M14 preferences. |
| Tests | Partial payments, exact payoff, overpayment rejection, payment rollback/audit and timezone-safe due-date calculation. |

Acceptance criteria

Dashboard can distinguish invoiced, approved, paid and outstanding.

Partial payment history is preserved.

Overdue is a deterministic derived fact, not a manually assigned status.

Scope guard: No payment gateway or banking integration; this module records settlement status only.

## M20 - Business Dashboards, Financial Health & CSV Exports

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase C - Commercial lifecycle | P2 | M05,M10,M13,M15,M19 | L |

Objective: Make dashboards reflect the full workforce/commercial lifecycle with precise terminology and exportable operational data.

Business value: This is where the product becomes useful for day-to-day decisions: staffing gaps, approval bottlenecks, budget consumption, margin and cash outstanding.

Current code evidence / starting point

Current Vendor/PM/Contractor dashboards already aggregate project progress, hours, invoices and revenue

Current invoice “approved” terminology can be confused with actual payment

No CSV export exists

Implementation work

| Layer | Implementation |
| --- | --- |
| Vendor dashboard | Clients/projects, open requirements, candidate funnel/SLA, active/upcoming contractors, compliance expiry, approved hours, billable-uninvoiced, submitted/approved invoices, paid/outstanding/overdue, margin by client/project/skill. |
| PM dashboard | Project staffing funnel, pending candidate/timesheet/invoice reviews, SLA breaches, budget vs approved work vs invoiced vs paid, milestone progress. |
| Contractor dashboard | Active/upcoming assignments, allocation vs approved/submitted hours, rejected items requiring action, compliance expiries; if cost-rate/payable is modeled, show contractor payable facts instead of client invoice revenue. |
| Budget analytics | Budget utilization = approved/billable project cost against project budget; show planned/allocated/actual as distinct values. |
| Filters | Client/project/vendor/skill/status/date filters with server-side aggregation, not client-side full dataset downloads. |
| CSV | Export contractors/assignments, approved timesheets, invoice headers/items, payments and project financial summary. Use the same filters as the screen. |
| Performance | Add targeted aggregation indexes and query limits; inspect plans for the largest dashboard queries. |
| Tests | Metric definitions against known fixture data, terminology consistency, CSV totals matching API/dashboard values. |

Acceptance criteria

No dashboard uses “revenue/paid” interchangeably.

Budget, billed, approved, paid and outstanding are distinct.

Finance/operations can export filtered CSV that reconciles to on-screen totals.

Scope guard: Do not add opaque financial health scores or AI recommendations; transparent deterministic metrics are stronger here.

## M21 - Contractor Offboarding, History & Project Close Safeguards

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase D - Portfolio-grade operations | P2 | M11,M19,M04 | M |

Objective: Close assignments/projects cleanly without losing historical workforce or billing records.

Business value: Real workforce management includes release reasons, unresolved timesheets and billing checks; ending work should not simply flip a flag.

Current code evidence / starting point

Current project completion releases all active assignments

No individual offboarding checklist/history view exists

Historical assignment/timesheet/billing rows are intentionally preserved already

Implementation work

| Layer | Implementation |
| --- | --- |
| Assignment | Extend release with planned/actual last working date, release reason and actor. |
| Checks | Before release/project completion, surface submitted/rejected timesheets, unbilled milestone contributions, draft/submitted invoices and unpaid approved invoices. Decide which are blockers vs warnings explicitly. |
| History | Contractor history page: past assignments, client/project, dates, skills/role, approved hours, rate snapshot and billing/payment facts authorized to Vendor. |
| Project close | Completion checklist confirms staffing released, approvals handled and billing status understood; project status change remains explicit, never auto-triggered by hours. |
| Audit | All close/release actions recorded. |
| Tests | Release with pending work, project completion with unresolved records, historical visibility after contractor status INACTIVE. |

Acceptance criteria

Individual release and project completion explain unresolved work instead of silently hiding it.

Historical assignment and financial records remain queryable after offboarding.

Scope guard: Do not turn contractor history into a subjective performance score.

## M22 - Production Deployment, Backup, Security & Demo Environment

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase D - Portfolio-grade operations | P2 | M01,M02,M03,M20 | L |

Objective: Make the expanded system reproducible and demonstrable outside the development machine.

Business value: A portfolio project becomes much stronger when another engineer can run or open it, test all three roles, and see realistic seeded workflows.

Current code evidence / starting point

Current repo is local Node/Vite/MySQL oriented

No complete production deployment definition is checked in

Current README is stale relative to the implemented modules

Implementation work

| Layer | Implementation |
| --- | --- |
| Containers | Add Dockerfiles and docker-compose for backend/frontend/MySQL in local demo; migration command must run explicitly and idempotently. |
| Environment | Separate dev/test/prod config, secure secret handling, strict production CORS, cookie/security settings and storage configuration. |
| Database ops | Document backup/restore, migration rollback strategy where possible, and test a restore into a fresh environment. |
| Demo data | Seed a deterministic scenario with Vendor, PM/client, contractors, requirements, candidate submissions, approved/rejected timesheets, milestones, invoice and payment states. |
| E2E | Add Playwright smoke journeys for Vendor -> candidate submit, PM accept, contractor timesheet, PM review, vendor invoice submit, PM approve, payment record. |
| Performance | Basic load checks on list/search and concurrent approval/assignment hotspots. |
| Security review | Dependency audit, headers, file upload limits, authorization matrix and secret scan. |
| Deployment | Host one demo environment or provide one-command local demo; keep provider-specific choices outside core domain code. |

Acceptance criteria

Clean checkout can start the complete system with documented commands.

Backup restore is tested.

A reviewer can exercise the main end-to-end lifecycle with seeded accounts/data.

Scope guard: Do not add Kubernetes/microservices for a single Node API + MySQL + React application.

## M23 - Final Architecture Audit, Release & Internship Story

| Phase | Priority | Dependencies | Effort |
| --- | --- | --- | --- |
| Phase D - Portfolio-grade operations | P2 | M00-M22 | M |

Objective: Validate that the expanded platform is coherent, tested and explainable, then cut a portfolio release.

Business value: The value of the project during internship comes from being able to defend each business rule and engineering choice, not just showing many screens.

Current code evidence / starting point

Project began as a two-day Workday hackathon MVP and already contains documented revisions/fixes

The user wants to present post-hackathon independent expansion honestly

Implementation work

| Layer | Implementation |
| --- | --- |
| Audit | Re-review every migration/service/repository/route/frontend workflow against the final architecture and original spec; list deliberate deviations. |
| Security | Authorization matrix test across Vendor/Contractor/PM, including all new client/project/candidate/document/invoice/payment resources. |
| Data integrity | Reconcile approved hours -> milestone billings -> invoice items -> invoice totals -> payments; add one automated reconciliation test. |
| Docs | Final architecture diagram, ERD, business workflow diagram, API docs, deployment instructions and decision log. |
| Release | Tag a stable release (e.g. `v2.0-portfolio` or semantic version chosen at that time) and write release notes separating hackathon MVP from independent extensions. |
| Demo | Prepare a 5-8 minute role-switch demo and 2-3 deeper engineering stories: concurrency/locking, immutable financial snapshots/idempotency, and a business-workflow redesign such as candidate acceptance or invoice lifecycle. |
| Resume/interview | Describe truthfully: initial MVP built in Workday hackathon; independently audited, hardened and extended after the event. |

Acceptance criteria

All critical workflows have automated + manual E2E coverage.

Documentation and demo match actual code.

You can explain why each major change exists and what invariant protects it.

Scope guard: Do not add last-minute AI or unrelated modules just to increase feature count before the internship.

# 8. Critical Dependency Logic

Build tests/CI before changing business workflows. M01 protects every later refactor.

Build audit foundations before the new workflow modules so new state transitions are auditable from day one.

Fix contractor identity/skills/compliance and vendor-client project scoping before candidate submission; otherwise the candidate module would be built on weak eligibility and tenancy assumptions.

Fix project lifecycle and date-based assignment before candidate acceptance because acceptance must be able to revalidate requirement capacity, project dates, compliance and overlap atomically.

Build rate cards before the final invoice document model so invoice items can use stable assignment/billing snapshots without another financial migration.

Keep milestone billings as the immutable billing-eligibility ledger; invoice items should consume those billings, not recompute approved hours/rates.

Payment tracking must come after client invoice approval because payment is a settlement fact, not an approval state.

Dashboard financial analytics comes after budget/rates/invoices/payments so the terminology and formulas can reconcile to authoritative records.

Production deployment and portfolio release come last, after core workflow/state models stabilize.

# 9. Explicit Do-Not-Build List (for this roadmap)

AI resume/candidate scoring or automated rejection

LLM chatbot on every screen

Predictive attrition/performance scoring

Facial attendance

Payroll engine or employee HRMS

Full ATS/video interview system

Generic CRM/sales pipeline

Payment gateway/bank integration

Blockchain invoices

Microservices/Kubernetes rewrite

ERP/accounting replacement

Fractional overlapping contractor assignments before the no-overlap model is proven

Fixed-amount milestone splitting before a precise multi-contractor allocation rule exists

# 10. How This Becomes a Strong Internship/Portfolio Story

The truthful story should stay simple: the initial MVP was built during the Workday two-day hackathon; after the hackathon, the codebase was independently audited, hardened and expanded into a more complete VMS. The value is not the feature count. The value is that each extension solves a real workflow problem and preserves data/concurrency correctness.

Business story: direct assignment became candidate submission + client acceptance; one-active-assignment became date-aware availability; vendor self-review became vendor invoice submission + client approval + payment tracking.

Engineering story: the project uses transactions, row locks, unique constraints and immutable snapshots to keep staffing and billing correct under concurrency.

Quality story: manual scripts were converted into automated regression/integration tests and CI before major refactors.

Product story: compliance, audit trail, SLA, notifications, client scoping, invoice documents and exports make the platform closer to an operational vendor workflow rather than a demo CRUD app.

# 11. Source Basis Used for This Plan

Uploaded code ZIP: `9b4728b9-7b96-4b11-b543-f709ac2d1d44.zip` (`workday-master`).

Original embedded specification: `workday-master/Vendor Management.pdf`.

Backend migrations 001-016; routes, services, repositories, validators and current manual regression scripts.

Frontend React route tree, role pages, dashboards, timesheet grouping and API service modules.

The consolidated VMS code-review/roadmap text supplied in the conversation and prior Workday hackathon module decisions.